# Project Plan: Frontend UI/UX for AI Avatar

Prepared by: Franz Kingstein Nesakumar

# Objective

To design and implement a real-time, interactive frontend interface for an AI-powered avatar. The interface will feature a chat window, animated avatar with lip-sync, a record button, and an audio player, built using React.js and Tailwind CSS with WebSocket support for real-time communication.

# Phase Breakdown

## 1. Ideation Phase (Day 1)

Activities:
- Brainstorming session with design and dev teams
- Mind mapping user interaction flows
- Research on UI/UX trends, user preferences, and market analysis
- Decide on design theme, fonts, and color grading
Deliverables:
- UI mood board
- List of UI features
- Initial user personas and flow diagrams

## 2. Prototyping Phase (Days 2–3)

Activities:
- Create wireframes in Figma for all screens
- Develop interactive prototypes
- Collect stakeholder feedback (minimum 2 sessions)
- Revise designs based on feedback
Deliverables:
- Finalized Figma prototype
- 2+ iterations based on feedback
- Component library and design tokens

## 3. Coding Phase (Days 4–5)

Activities:
- Setup React.js + Tailwind CSS environment
- Implement chat window, avatar rendering, record button, and audio player
- Integrate WebSocket to handle transcription and audio in real time
- Ensure accessibility and responsiveness
Deliverables:
- Working UI components
- WebSocket integrated functional prototype
- Source code with modular structure

## 4. Final Review Phase (Day 6)

Activities:
- Perform functional and usability testing
- Fix UI bugs and improve based on user feedback
- Ensure all interactions and animations sync correctly with backend
Deliverables:
- Final validated product
- Feedback report from stakeholders
- List of any remaining issues

## 5. Additional Considerations (Day 7)

Tasks:
- Prepare deployment guide
- Create brief user training doc (e.g., onboarding screen/tooltip)
- Package codebase and finalize documentation
Deliverables:
- Deployment plan
- User guide
- Project archive and handoff materials

# Timeline Summary

| Day | Phase | Key Activities |
| --- | --- | --- |
| 1 | Ideation | Brainstorming, research, mood board |
| 2 | Prototyping | Figma wireframes and mockups |
| 3 | Prototyping | Prototype review and revisions |
| 4 | Coding | Frontend environment setup, UI implementation |
| 5 | Coding | WebSocket integration, final UI features |
| 6 | Final Review | Testing, feedback, bug fixes |
| 7 | Additional Tasks | Documentation, deployment planning |